## Slide 1
MODULE 4
Software Process Models
Waterfall • Incremental • Iterative • Spiral • V-Model Prototype • Agile • Scrum • DevOps
Instructor: Dr. Dheeraj Kodati
Department of Information Technology
ABV–IIITM Gwalior
Sequential lifecycle
Requirements
Design
Implementation
Testing
Deployment
Maintenance
Linear
Dr. Dheeraj Kodati | Department of Information Technology | ABV–IIITM Gwalior
01

## Slide 2
Learning Objectives
• Explain the purpose and structure of major software process models.
• Differentiate plan-driven, iterative, risk-driven and adaptive approaches.
• Identify advantages, disadvantages and suitable project contexts.
• Understand Scrum as an Agile framework and DevOps as a delivery/operations approach.
• Select a suitable model using requirements, risk, feedback and governance constraints.
Choosing a model
Start
Stable requirements?
High uncertainty?
Waterfall / V-Model
Spiral / Prototype
Agile / Iterative
Dr. Dheeraj Kodati | Department of Information Technology | ABV–IIITM Gwalior
02

## Slide 3
What Is a Software Process Model?
• A process model organizes software activities, work products, reviews and control points.
• It defines how requirements, design, coding, testing, deployment and maintenance are coordinated.
• The model influences feedback frequency, change cost, risk exposure and delivery timing.
• No single model is universally optimal; context determines the choice.
Relative adaptability and feedback
Waterfall
V-Model
Incremental
Iterative
Spiral
Prototype
Agile
Scrum
DevOps
Dr. Dheeraj Kodati | Department of Information Technology | ABV–IIITM Gwalior
03

## Slide 4
Process Model Families
• Plan-driven: Waterfall and V-Model emphasize predefined stages and traceability.
• Incremental / iterative: development is repeated or delivered in multiple usable versions.
• Risk-driven: Spiral makes risk analysis central to each cycle.
• Discovery-oriented: Prototype uses early representations to clarify requirements.
• Adaptive: Agile and Scrum emphasize short feedback loops.
• Delivery-oriented: DevOps extends automation and feedback through operations.
Real-world hybrid approach
Governance
Agile / Scrum
DevOps
Risk / Spiral
Prototype
Dr. Dheeraj Kodati | Department of Information Technology | ABV–IIITM Gwalior
04

## Slide 5
Waterfall Model — Overview
• Linear, sequential model in which major phases are completed in order.
• Requirements are normally baselined before detailed design and implementation.
• Formal reviews, documentation and approvals create clear project gates.
• Works best when requirements are stable and technology is well understood.
Sequential lifecycle
Requirements
Design
Implementation
Testing
Deployment
Maintenance
Linear
Dr. Dheeraj Kodati | Department of Information Technology | ABV–IIITM Gwalior
05

## Slide 6
Waterfall — Phases
• Requirements Analysis: define and document what the system must do.
• System / Software Design: establish architecture, components, interfaces and data.
• Implementation: translate the design into source code.
• Testing: verify the implemented system against specifications.
• Deployment and Maintenance: release the system and address defects or changes.
Sequential lifecycle
Requirements
Design
Implementation
Testing
Deployment
Maintenance
Linear
Dr. Dheeraj Kodati | Department of Information Technology | ABV–IIITM Gwalior
06

## Slide 7
Waterfall — Advantages
• Simple lifecycle that is easy to explain and manage.
• Clear milestones, deliverables and responsibility boundaries.
• Strong documentation supports handover and traceability.
• Planning and budgeting can be easier when scope is stable.
• Useful where formal approvals and contractual baselines are important.
Sequential lifecycle
Requirements
Design
Implementation
Testing
Deployment
Maintenance
Linear
Dr. Dheeraj Kodati | Department of Information Technology | ABV–IIITM Gwalior
07

## Slide 8
Waterfall — Disadvantages
• Late discovery of misunderstood requirements can cause major rework.
• Customer feedback is limited during most of development.
• Working software is usually available relatively late.
• Changing requirements can disrupt downstream phases.
• Less suitable for uncertain, innovative or rapidly changing products.
Sequential lifecycle
Requirements
Design
Implementation
Testing
Deployment
Maintenance
Linear
Dr. Dheeraj Kodati | Department of Information Technology | ABV–IIITM Gwalior
08

## Slide 9
Incremental Model — Overview
• The system is divided into multiple functional increments.
• Each increment adds usable capability to the product.
• Early increments can deliver business value before the entire system is complete.
• Later increments can incorporate feedback from earlier releases.
Progressive delivery
Core
Login
Payment
Reports
Scale
Each increment adds usable capability
Dr. Dheeraj Kodati | Department of Information Technology | ABV–IIITM Gwalior
09

## Slide 10
Incremental — Development Strategy
• Identify and prioritize major business capabilities.
• Build a minimal but useful first increment.
• Test, integrate and release the increment.
• Add subsequent functionality while maintaining architectural integrity.
• Continuously manage dependencies and regression testing.
Progressive delivery
Core
Login
Payment
Reports
Scale
Each increment adds usable capability
Dr. Dheeraj Kodati | Department of Information Technology | ABV–IIITM Gwalior
10

## Slide 11
Incremental — Advantages
• Early delivery of useful functionality.
• Large projects can be divided into manageable releases.
• Stakeholders can provide feedback between increments.
• Risk is distributed rather than concentrated in one final release.
• Progress is visible through working functionality.
Progressive delivery
Core
Login
Payment
Reports
Scale
Each increment adds usable capability
Dr. Dheeraj Kodati | Department of Information Technology | ABV–IIITM Gwalior
11

## Slide 12
Incremental — Industrial Applications
• E-commerce: catalog → cart → payment → analytics.
• Banking: accounts → transfers → bill payment → investments.
• ERP: core records → workflows → reporting → advanced analytics.
• Mobile and SaaS products that release capabilities in stages.
Typical industrial fit
Regulated / safety-critical
V-Model / Waterfall
Complex high-risk
Spiral + Prototype
Enterprise systems
Incremental / Iterative
Digital products
Agile / Scrum
Cloud / SaaS
Agile + DevOps
AI / ML
Iterative + Prototype + Agile
Dr. Dheeraj Kodati | Department of Information Technology | ABV–IIITM Gwalior
12

## Slide 13
Iterative Model — Overview
• Software is developed through repeated cycles of learning and refinement.
• Each iteration revisits requirements, design, implementation and testing.
• Feedback from one iteration influences the next.
• Useful when the solution is not completely understood at the start.
Repeated learning cycle
Plan
Build
Test
Review
Refine
Dr. Dheeraj Kodati | Department of Information Technology | ABV–IIITM Gwalior
13

## Slide 14
Iterative — Cycle
• Plan the objectives and scope of the iteration.
• Design and implement a focused slice of the solution.
• Test and evaluate the result.
• Analyze feedback, defects and new understanding.
• Refine the next iteration based on evidence.
Repeated learning cycle
Plan
Build
Test
Review
Refine
Dr. Dheeraj Kodati | Department of Information Technology | ABV–IIITM Gwalior
14

## Slide 15
Iterative — Advantages
• Supports evolving requirements and continuous learning.
• Problems can be discovered earlier than in a single final build.
• Users can evaluate progressively improved versions.
• Useful for complex systems where understanding grows over time.
Repeated learning cycle
Plan
Build
Test
Review
Refine
Dr. Dheeraj Kodati | Department of Information Technology | ABV–IIITM Gwalior
15

## Slide 16
Iterative — Industrial Applications
• AI and machine-learning products where evaluation changes the design.
• User-experience-heavy applications.
• Research and innovation projects.
• Enterprise systems that evolve through stakeholder learning.
Typical industrial fit
Regulated / safety-critical
V-Model / Waterfall
Complex high-risk
Spiral + Prototype
Enterprise systems
Incremental / Iterative
Digital products
Agile / Scrum
Cloud / SaaS
Agile + DevOps
AI / ML
Iterative + Prototype + Agile
Dr. Dheeraj Kodati | Department of Information Technology | ABV–IIITM Gwalior
16

## Slide 17
Spiral Model — Overview
• A risk-driven process model associated with Barry Boehm.
• Combines iterative development with explicit risk analysis.
• Each spiral cycle determines objectives, analyzes risks, engineers a solution and evaluates results.
• The next cycle is planned using evidence from the current cycle.
Risk-driven iterative cycles
Objectives
Risk
Evaluate
Engineer
Risk ↓
Dr. Dheeraj Kodati | Department of Information Technology | ABV–IIITM Gwalior
17

## Slide 18
Spiral — Four Core Activities
• Determine objectives, alternatives and constraints.
• Identify, analyze and mitigate the most important risks.
• Develop and verify the selected solution or prototype.
• Review the results and plan the next cycle.
Risk-driven iterative cycles
Objectives
Risk
Evaluate
Engineer
Risk ↓
Dr. Dheeraj Kodati | Department of Information Technology | ABV–IIITM Gwalior
18

## Slide 19
Spiral — Advantages & Disadvantages
• Advantages: strong risk management, iterative learning and support for prototyping.
• Can expose major feasibility problems early.
• Disadvantages: higher management overhead and cost.
• Requires expertise in identifying, prioritizing and mitigating risks.
• Usually excessive for small, predictable projects.
Risk-driven iterative cycles
Objectives
Risk
Evaluate
Engineer
Risk ↓
Dr. Dheeraj Kodati | Department of Information Technology | ABV–IIITM Gwalior
19

## Slide 20
V-Model — Overview
• Sequential development approach emphasizing verification and validation.
• Each development activity has a corresponding testing activity.
• Test planning begins early rather than waiting until coding is complete.
• Strong traceability makes it attractive where evidence and quality gates matter.
Development ↔ testing
Requirements
System Design
Architecture
Coding
Acceptance Test
System Test
Integration Test
Unit Test
Code
Dr. Dheeraj Kodati | Department of Information Technology | ABV–IIITM Gwalior
20

## Slide 21
V-Model — Verification vs Validation
• Verification asks: 'Are we building the product right?'
• Validation asks: 'Are we building the right product?'
• Reviews, inspections and static analysis support verification.
• Unit, integration, system and acceptance testing support validation.
Development ↔ testing
Requirements
System Design
Architecture
Coding
Acceptance Test
System Test
Integration Test
Unit Test
Code
Dr. Dheeraj Kodati | Department of Information Technology | ABV–IIITM Gwalior
21

## Slide 22
V-Model — Advantages & Disadvantages
• Advantages: early test planning, clear responsibilities and traceability.
• Strong alignment between requirements and test levels.
• Disadvantages: changes can be expensive after baselines are established.
• Less flexible than adaptive approaches when requirements change frequently.
Development ↔ testing
Requirements
System Design
Architecture
Coding
Acceptance Test
System Test
Integration Test
Unit Test
Code
Dr. Dheeraj Kodati | Department of Information Technology | ABV–IIITM Gwalior
22

## Slide 23
Prototype Model — Overview
• Creates an early representation of a system to discover or validate requirements.
• Users can interact with the prototype and provide concrete feedback.
• Useful when requirements, workflows or user interfaces are unclear.
• Prototyping can focus on usability, functionality or technical feasibility.
Discover → validate → refine
Idea
Prototype
User Feedback
Refine
Validated Requirements
Dr. Dheeraj Kodati | Department of Information Technology | ABV–IIITM Gwalior
23

## Slide 24
Prototype — Types
• Throwaway prototype: built for learning, then discarded.
• Evolutionary prototype: progressively refined toward a usable product.
• Low-fidelity prototype: sketches, wireframes or simple mockups.
• High-fidelity prototype: realistic interactions and visual behavior.
Discover → validate → refine
Idea
Prototype
User Feedback
Refine
Validated Requirements
Dr. Dheeraj Kodati | Department of Information Technology | ABV–IIITM Gwalior
24

## Slide 25
Prototype — Advantages & Disadvantages
• Advantages: clarifies requirements and improves stakeholder communication.
• Can identify usability problems before expensive implementation.
• Supports exploration of new ideas and technical feasibility.
• Risk: users may mistake a prototype for production-ready software.
• Poor prototype architecture should not automatically become production architecture.
Discover → validate → refine
Idea
Prototype
User Feedback
Refine
Validated Requirements
Dr. Dheeraj Kodati | Department of Information Technology | ABV–IIITM Gwalior
25

## Slide 26
Agile Model — Overview
• Agile is an adaptive approach emphasizing working software, collaboration and response to change.
• Development occurs in short feedback cycles.
• Requirements are prioritized and refined as learning occurs.
• Agile is a family of approaches and principles rather than one rigid lifecycle.
Short feedback loops
Backlog
Sprint
Working Increment
Review
Adapt
Continuous customer feedback
Dr. Dheeraj Kodati | Department of Information Technology | ABV–IIITM Gwalior
26

## Slide 27
Agile — Core Characteristics
• Frequent delivery of working functionality.
• Close collaboration among customers, product stakeholders and developers.
• Short feedback loops and continuous reprioritization.
• Continuous attention to technical quality and testing.
• Ability to respond to changing business needs.
Short feedback loops
Backlog
Sprint
Working Increment
Review
Adapt
Continuous customer feedback
Dr. Dheeraj Kodati | Department of Information Technology | ABV–IIITM Gwalior
27

## Slide 28
Scrum Framework — Overview
• Scrum is an Agile framework for generating value through adaptive solutions.
• Work is organized around a Product Goal and an ordered Product Backlog.
• Sprints provide a regular opportunity to create a usable Increment.
• Inspection and adaptation are built into the framework.
Scrum roles + Sprint cycle
Product Owner
Scrum Master
Developers
Planning
Daily Scrum
Build & Test
Review
Retro
Dr. Dheeraj Kodati | Department of Information Technology | ABV–IIITM Gwalior
28

## Slide 29
Scrum — Accountabilities
• Product Owner: maximizes product value and orders the Product Backlog.
• Scrum Master: helps establish Scrum and improves team effectiveness.
• Developers: create the usable Increment and manage the work needed to do so.
• The Scrum Team works as one cohesive unit toward the Product Goal.
Scrum roles + Sprint cycle
Product Owner
Scrum Master
Developers
Planning
Daily Scrum
Build & Test
Review
Retro
Dr. Dheeraj Kodati | Department of Information Technology | ABV–IIITM Gwalior
29

## Slide 30
Scrum — Artifacts & Commitments
• Product Backlog → Product Goal.
• Sprint Backlog → Sprint Goal.
• Increment → Definition of Done.
• These relationships improve transparency and support inspection.
Scrum roles + Sprint cycle
Product Owner
Scrum Master
Developers
Planning
Daily Scrum
Build & Test
Review
Retro
Dr. Dheeraj Kodati | Department of Information Technology | ABV–IIITM Gwalior
30

## Slide 31
Scrum — Events
• Sprint: fixed-length period for creating a usable Increment.
• Sprint Planning: establish the Sprint Goal and plan the work.
• Daily Scrum: inspect progress and adapt the plan.
• Sprint Review: inspect the Increment with stakeholders.
• Sprint Retrospective: identify process improvements.
Scrum roles + Sprint cycle
Product Owner
Scrum Master
Developers
Planning
Daily Scrum
Build & Test
Review
Retro
Dr. Dheeraj Kodati | Department of Information Technology | ABV–IIITM Gwalior
31

## Slide 32
DevOps — Overview
• DevOps combines development and operations practices to improve software delivery and reliability.
• It emphasizes collaboration, automation, continuous feedback and shared responsibility.
• CI/CD pipelines automate repeatable build, test and deployment activities.
• DevOps complements Agile by extending feedback into release and operations.
Continuous delivery pipeline
Plan
Code
Build
Test
Release
Deploy
Operate
Monitor
Automation + monitoring + feedback
Dr. Dheeraj Kodati | Department of Information Technology | ABV–IIITM Gwalior
32

## Slide 33
DevOps — CI/CD Pipeline
• Continuous Integration: integrate changes frequently and run automated checks.
• Continuous Delivery: keep validated software ready for release.
• Continuous Deployment: automatically release validated changes where appropriate.
• Monitoring provides operational feedback to the development process.
Continuous delivery pipeline
Plan
Code
Build
Test
Release
Deploy
Operate
Monitor
Automation + monitoring + feedback
Dr. Dheeraj Kodati | Department of Information Technology | ABV–IIITM Gwalior
33

## Slide 34
DevOps — Key Practices
• Version control and collaborative code review.
• Automated builds and testing.
• Infrastructure as Code and environment automation.
• Containers and cloud-native deployment.
• Observability through logs, metrics and traces.
• Security integrated into the delivery pipeline.
Continuous delivery pipeline
Plan
Code
Build
Test
Release
Deploy
Operate
Monitor
Automation + monitoring + feedback
Dr. Dheeraj Kodati | Department of Information Technology | ABV–IIITM Gwalior
34

## Slide 35
Comparison — Change & Feedback
• Waterfall / V-Model: relatively low tolerance for late change.
• Incremental: changes can be incorporated between releases.
• Iterative / Spiral: strong learning and refinement.
• Prototype: very strong feedback for unclear requirements.
• Agile / Scrum: high adaptability and frequent stakeholder feedback.
• DevOps: continuous operational feedback.
Relative adaptability and feedback
Waterfall
V-Model
Incremental
Iterative
Spiral
Prototype
Agile
Scrum
DevOps
Dr. Dheeraj Kodati | Department of Information Technology | ABV–IIITM Gwalior
35

## Slide 36
Comparison — Advantages
• Waterfall: predictability, documentation and clear milestones.
• Incremental: early value and staged delivery.
• Iterative: continuous learning and refinement.
• Spiral: explicit risk management.
• V-Model: traceability and early test planning.
• Prototype: requirement discovery.
• Agile/Scrum: adaptability and collaboration.
• DevOps: automation and reliable delivery.
Relative adaptability and feedback
Waterfall
V-Model
Incremental
Iterative
Spiral
Prototype
Agile
Scrum
DevOps
Dr. Dheeraj Kodati | Department of Information Technology | ABV–IIITM Gwalior
36

## Slide 37
Comparison — Disadvantages
• Waterfall: expensive late changes.
• Incremental: integration and architecture complexity.
• Iterative: possible rework and scope expansion.
• Spiral: cost and management overhead.
• V-Model: limited flexibility for changing requirements.
• Prototype: risk of confusing prototype with production.
• Agile/Scrum: requires collaboration and discipline.
• DevOps: requires automation, tooling and cultural change.
Relative adaptability and feedback
Waterfall
V-Model
Incremental
Iterative
Spiral
Prototype
Agile
Scrum
DevOps
Dr. Dheeraj Kodati | Department of Information Technology | ABV–IIITM Gwalior
37

## Slide 38
Industrial Application Map
• Regulated / safety-critical → often V-Model or controlled hybrid.
• Stable fixed-scope → Waterfall can be appropriate.
• Large enterprise capabilities → Incremental / Iterative.
• High uncertainty → Spiral + Prototype.
• Rapid digital product development → Agile / Scrum.
• Cloud-native continuous delivery → Agile + DevOps.
• AI/ML experimentation → Iterative + Prototype + Agile.
Typical industrial fit
Regulated / safety-critical
V-Model / Waterfall
Complex high-risk
Spiral + Prototype
Enterprise systems
Incremental / Iterative
Digital products
Agile / Scrum
Cloud / SaaS
Agile + DevOps
AI / ML
Iterative + Prototype + Agile
Dr. Dheeraj Kodati | Department of Information Technology | ABV–IIITM Gwalior
38

## Slide 39
How to Select a Process Model
• Are requirements stable or expected to change?
• How costly is failure or late discovery?
• How much technical uncertainty or risk exists?
• How frequently must customers see working software?
• What compliance, traceability and documentation are required?
• How mature are testing, automation and deployment practices?
Choosing a model
Start
Stable requirements?
High uncertainty?
Waterfall / V-Model
Spiral / Prototype
Agile / Iterative
Dr. Dheeraj Kodati | Department of Information Technology | ABV–IIITM Gwalior
39

## Slide 40
Hybrid Process Models in Industry
• Real organizations often combine practices rather than follow one textbook model.
• V-Model-style verification can coexist with Agile delivery.
• Spiral risk analysis can guide iterative prototyping.
• Agile development can be connected to DevOps CI/CD.
• The correct hybrid should address the project's actual constraints.
Real-world hybrid approach
Governance
Agile / Scrum
DevOps
Risk / Spiral
Prototype
Dr. Dheeraj Kodati | Department of Information Technology | ABV–IIITM Gwalior
40

## Slide 41
Worked Example — Online Banking
• Regulation and security demand strong traceability and testing.
• Customers still expect frequent improvements to digital features.
• Prototype can validate user workflows before expensive integration.
• Agile/Scrum can manage feature delivery; DevOps can automate deployment.
• A hybrid approach balances governance with adaptability.
Real-world hybrid approach
Governance
Agile / Scrum
DevOps
Risk / Spiral
Prototype
Dr. Dheeraj Kodati | Department of Information Technology | ABV–IIITM Gwalior
41

## Slide 42
Worked Example — AI Product
• Model behavior and data quality may evolve during development.
• Prototype the user experience and model interaction early.
• Iterate using evaluation results, error analysis and feedback.
• Agile can prioritize experiments and product features.
• DevOps practices can automate testing, packaging and deployment.
Repeated learning cycle
Plan
Build
Test
Review
Refine
Dr. Dheeraj Kodati | Department of Information Technology | ABV–IIITM Gwalior
42

## Slide 43
Module Summary
• Waterfall: sequential and plan-driven.
• Incremental: deliver functionality in stages.
• Iterative: learn and refine through repeated cycles.
• Spiral: manage uncertainty through risk-driven cycles.
• V-Model: align development with verification and validation.
• Prototype: discover and validate unclear requirements.
• Agile/Scrum: adaptive, collaborative, frequent delivery.
• DevOps: automate and continuously improve software delivery and operations.
Real-world hybrid approach
Governance
Agile / Scrum
DevOps
Risk / Spiral
Prototype
Dr. Dheeraj Kodati | Department of Information Technology | ABV–IIITM Gwalior
43

## Slide 44
Quick Review — Discussion
• Which model is most appropriate when requirements are stable and contractual?
• Why is the V-Model strongly associated with testing and traceability?
• When would a prototype be more useful than detailed up-front specification?
• How is Spiral different from a generic iterative approach?
• Why are Agile and DevOps complementary rather than identical?
• Which process model or hybrid would you choose for a university ERP system?
Choosing a model
Start
Stable requirements?
High uncertainty?
Waterfall / V-Model
Spiral / Prototype
Agile / Iterative
Dr. Dheeraj Kodati | Department of Information Technology | ABV–IIITM Gwalior
44

## Slide 45
Key Takeaways
• Process models are tools for managing uncertainty, quality, cost and delivery.
• Model selection should consider requirements, risk, feedback, governance and team capability.
• Modern industry frequently uses hybrid approaches.
• Agile/Scrum improve adaptive product development; DevOps extends feedback into delivery and operations.
Real-world hybrid approach
Governance
Agile / Scrum
DevOps
Risk / Spiral
Prototype
Dr. Dheeraj Kodati | Department of Information Technology | ABV–IIITM Gwalior
45